PART 1 – Corrections / Updates to Qs & As already on the website

      - In Section IV, Post-Award/Closeout/Oversight, Subsection A “Reporting Requirements”

- Removed Q & A # 5

- Replaced with the following Q & A:

| Question: | What reports does ARRA require and when do grantees have to begin submitting reports? |
| --- | --- |
| Answer: | There are several reporting deadlines in the ARRA. Some of them apply to the Federal agency (DOT) and some to grantees. - All FTA grantees receiving grants under any FTA ARRA program will be expected to submit standard Financial Status Reports (FSR) and Milestone Progress Reports (MPR) and accompanying narrative reports quarterly ten days after the end of each quarter, starting with the first quarter that ends after grant award. (Note: a grantee that has used pre-award authority also has to submit an initial FSR when it executes the grant.) Except for being due 10 days after the end of the quarter instead of 30, and being quarterly instead of annual in the case of States and small urbanized areas, these reports are the same reports required in FTA Circular 5010 and the relevant program circulars. - DOT began submitting weekly reports to Recovery.gov beginning March 3, 2009. These reports include obligations and disbursements by program and FTA generates all the financial information needed from the grant award information in TEAM, and for DELPHI, the Department’s financial system. FTA encourages grantees to share noteworthy Recovery program accomplishments and “good news” stories and pictures with us so that we can pass them on to Recovery.gov to demonstrate to the public that the ARRA is working. Similarly, we encourage grantees to share less positive experiences with us so that we can work with the rest of DOT and the Office of Management and Budget (OMB) to address any potential issues. Grantees must report to the Inspector General any suspected incidence of waste, fraud and abuse related to ARRA funds, and should notify FTA regional offices of any problems encountered as they occur. - The ARRA requires DOT grantees to report the information specified in Section 1201(c), 90 days, 180 days, one year, two years, and three years after February 17, 2009, which DOT then transmits to Congress. The grantee’s first report was due May 18, 2009. Subsequent reports are due August 16, 2009, and thereafter on February 17, 2010, 2011, and 2012, for a cumulative reporting period ending at the end of the month preceding the due date. The four FTA grantees that had received an ARRA grant before May 1, 2009, reported through a web based DOT reporting portal. Before the second report was due in August 2009, FTA provided access to the 1201(c) reporting form through TEAM. Further reporting instructions can be found at FAQ’s on 1201(c) reports. FTA may issue revised or supplemental guidance before the next reporting period. In general, the 1201(c) report requests aggregate information for each ARRA program from February 17, 2009, through the end of the reporting period. FTA will collect this information from grantees in a report in TEAM for each grant awarded and will aggregate the information for DOT’s 1201(c) report to Congress on the number of projects for which funding has been awarded, expenditures, number of contracts that have been put out to bid, number of contracts that have been awarded, number of contracts for which work has begun, and number of contracts completed, and the ARRA funding associated with each category of contracts. The report will also request information on the number of direct on-site job hours associated with the ARRA funds awarded as of the end of the reporting period (both in-house labor and through contracts.) Grantees will not be expected to estimate employment data other than the direct on-site jobs (for example, construction workers building a maintenance facility, or transit agency workers doing preventive maintenance). DOT economists will compute the number of indirect jobs or induced jobs (for example, jobs at suppliers or in unrelated industries as a result of the money flowing through the economy.) The report also calls for information about State funding the grantee expected to receive and actually received between February 17, 2009 and September 30, 2010, for any projects that would be eligible for ARRA funding under the program for which the grantee is reporting. These questions are related to the Governor’s 1201(a) certification of maintenance of effort, but only apply to the State funding directed to the grantee that is reporting. FTA will aggregate the information from the grantee reports into reports for each of the three major FTA ARRA programs: Transit Capital Assistance – which includes money apportioned by the 5307 and 5311 formulas as well as TIGGER and Tribal discretionary grants; Fixed Guideway modernization formula; and Capital Investment Grants – discretionary ARRA funds for New Starts or Small Starts projects. FTA will also aggregate reports on any subsequent FTA grants awarded under the Departmental TIGER grant program. Section 1512 includes specific reporting requirements for recipients of ARRA funds from all Federal agencies, not just DOT. The ARRA (section 1512(f)) requires Federal agencies to impose the reporting requirement on grantees. FTA has implemented this requirement through a special condition in each ARRA grant. On June 22, 2009, the Office of Management and Budget (OMB) released new guidance for recipient reporting. This guidance, Implementing Guidance for the Reports on Use of Funds Pursuant to the American Recovery and Reinvestment Act of 2009 (“Recovery Act”), implements the reporting requirements for recipients of grants loans, and other forms of assistance. The page links provides access to: - The new guidance [PDF] - The recipient reporting data model, including data dictionary [PDF] - The list of programs subject to recipient reporting [PDF] In addition, FTA has published Section 1512 guidance for its grantees which can be found here OMB has deployed a nationwide data collection system at the website http://www.federalreporting.gov/ that will reduce information reporting burden on recipients by simplifying reporting instructions and providing a user-friendly mechanism for submitting required data. Each grantee that has received an ARRA grant as of the end of the reporting period must report. The 1512(c) reporting requirements include detailed information about the grant award(s) and about each project and sub-awardee (both sub-recipients and first tier contractors). Direct recipients may delegate some reporting to subrecipients, but remain responsible for the data quality of their subrecipients. Grantees (and any subrecipients that they have delegated to report directly) must register in advance in order to report through http://www.federalreporting.gov/. FTA encourages grantees to register as soon as possible, to be prepared to submit quarterly reports. Check the FTA and FederalReporting.Gov sites frequently for new information. Under ARRA, all direct recipients and first tier sub-awardees (including both sub-recipients and contractors) must obtain a Data Universal Numbering System (DUNS) number. Direct recipients must also register with the Central Contractors Registration (CCR). Unless the CCR applicant intends to pursue other Federal business, they do not have to complete the Online Representations and Certifications Application (ORCA) as part of the CCR registration process. [See questions IV, C, 8-20 for information about how to obtain a DUNS number and register with the CCR.] [Note: Previous OMB guidance indicated that first tier sub-awardees would also be required to register on CCR, but more recently OMB has indicated that only Direct Recipients must register with CCR, except in the case where a sub-recipient has been delegated by the direct recipient to report sub-recipient information directly to FederalReporting.Gov .] The President has to report to Congress every 90 days on status and progress of projects and activities funded by ARRA with respect to NEPA compliance. Each Department is reporting the information to the President’s council on Environmental Quality (CEQ). FTA has submitted data for the reports due to CEQ in April and July, 2009. FTA is currently reporting based on the environmental determinations recorded in grant records in TEAM but may request supplemental information from grantees or applicants in the future. Additional reporting may be required by the Inspector General (IG), the Government Accountability Office (GAO), or other entities, for example Congressional committees or individual members of Congress. If any of these entities requests information directly from an FTA recipient, the recipient may respond directly. FTA encourages grantees to copy the regional office on any responses to such requests for information. |

      - In Section IV, Post-Award/Closeout/Oversight, Subsection A “Reporting Requirements”

- Removed Q & A # 7

- Replaced with the following Q & A:

|  | Question: | Will FTA be issuing guidance on how to calculate direct and indirect jobs created, for reporting purposes? |
| --- | --- | --- |
|  | Answer: | Grantees will not be expected to calculate indirect jobs. The reporting guidance developed by FTA instructing grantees how to report job hours for direct jobs can be found at FAQ’s on 1201(c) reports and in the 1201(c) Reporting Form. FTA’s reporting guidance for how to report jobs for 1512 can be found here - In Section IV, Post-Award/Closeout/Oversight, Subsection B “Grant Implementation” - Removed Q & A # 5 - Replaced with the following Questions & Answers: Question: Under what circumstances will FTA allow grant amendments and budget revisions to ARRA grants before March 5, 2010? Answer: Before March 5, 2010, FTA will allow amendments to ARRA grants under the following circumstances: - To add previously unobligated ARRA resources to a grant; - To allow up to 10% of ARRA funds to be used for operating assistance, and - To allow the addition of a new scope that will be funded using cost savings from bids coming in under the previous estimate. Before March 5, 2010, FTA will allow budget revisions to ARRA grants under the following circumstances: - Any budget revision that does not require prior FTA approval per 5010.1D; - To add an activity line item that will be funded using cost savings from bids coming in under the previous estimates. Note: Where a budget revision or amendment is being added as a result of cost savings, documentation should be included in the TEAM grant file. Additionally, in order for adherence to these procedures to be accurately reflected in the grant records, budget revisions and grant amendment activities should be separate actions. Please do not combine them in a single amendment. Question: Under what circumstances will FTA allow grant amendments and budget revisions to ARRA grants after March 5, 2010? Answer: After March 5, 2010, FTA will allow amendments to ARRA grants under the following circumstances: - To add any newly allocated ARRA resources to a grant; - To allow the addition of a new scope that will be funded using cost savings from bids coming in under the previous estimate. After March 5, 2010, FTA will allow budget revisions to ARRA grants under the following circumstances: - Any budget revision that does not require prior FTA approval per 5010.1D; - To add an activity line item that will be funded using cost savings from bids coming in under the previous estimates. - In Section IV, Post-Award/Closeout/Oversight, Subsection C “Contracts and Procurement” - Removed Q & A # 35 - Replaced with the following Q & A: Question:; CCR—do the requirements apply to prime contractors only or to subcontractors also?. Answer: Unless a contractor has contracts directly with the Federal government (not with a transit agency that has a Federal grant), the contractor does not need to register in CCR. For the purposes of 1512 reporting, the direct recipient and any sub-recipients that the direct recipient has delegated to report in FederalReporting.Gov must register in CCR. |

PART II – New Questions

- None at this time